Project Meeting

Jul 18, 2026

20054847@mydbs.ie Harnaik Dhoot

Project review discussed container management system architecture and technical strategies while mandating a shift to Scrum methodology.

Project Scope and Architecture

- Fergal Hughes targeting MVP for pharmaceutical container tracking while deferring barcode and RFID implementation to future versions.

- Automated cleaning triggers for damaged containers implemented as additional security layer.

- Predictive AI for maintenance scheduling and resource allocation identified as future potential functionality.

Technical Implementation and Validation

- Fergal Hughes utilizing React for frontend, Express for backend, and MySQL for database management.

- Data cycle simulation for database implemented via AI-generated datasets based on defined schemas.

- GitHub commit protocol established as primary rollback mechanism for code stability.

Documentation and Project Management

- Harnaik Dhoot mandates strict adherence to project handbook guidelines and marking rubric for report structure.

- Harnaik Dhoot recommends Scrum methodology with 2-week sprint cycles for project management.

Administrative Logistics

- Harnaik Dhoot mandates email contact via DBS email, with 48-hour protocol for follow-up reminders.

- Interim report deadline tentatively set for 6-week project mark per Moodle guidance.

Next steps

[Fergal Hughes] Prioritize Project Features: Apply the MoSCoW prioritization framework to organize project features into must haves, should haves, and won t haves to define the MVP scope.

[Fergal Hughes] Plan Project Sprints: Develop a six two week sprint plan for the 12 week project duration and incorporate these into the project management strategy.

[Fergal Hughes] Design Artifacts: Create design diagrams and wireframes to document design decisions and the user interface approach in the project report.

[Fergal Hughes] Follow Reporting Format: Ensure the project report format strictly adheres to the guidelines and marking rubric provided in the project handbook.

[Fergal Hughes] Improve Accessibility: Verify accessibility compliance for the web application by aligning with WCAG guidelines including reading text, color contrasts, and alt tags for images.