# Container Management System - Scrum Sprint Documentation (Sprints 1–4)

This document summarises the Scrum activities completed during backend development. The sprint content is based on Git commit history, implemented functionality and testing evidence.

# Sprint 1

Sprint Goal: Establish the project foundation by implementing authentication, role-based access control, and container registration.

## Sprint Backlog

| ID | User Story | Priority | Story Points | Status |
| --- | --- | --- | --- | --- |
| PB-001 | User Authentication | Must | 3 | Done |
| PB-002 | Role-Based Access Control | Must | 5 | Done |
| PB-003 | Register Container | Must | 3 | Done |

## Development Tasks

Implement JWT authentication

Configure role-based access

Create container registration

Test authentication and registration

## GitHub Evidence

29 Jun 2026 – Complete JWT authentication module

29 Jun 2026 – Implement container management module

## Definition of Done

Feature implemented

Business rules satisfied

Tested using Postman and database verification

Committed to Git

Integrated successfully

## Sprint Review

Authentication implemented

Role-based security operational

Container registration completed

## What Went Well

Strong project foundation established

Backend architecture created

## Challenges

Learning JWT

Designing database relationships

## Focus for Next Sprint

Implement workflow engine and approval process.

# Sprint 2

Sprint Goal: Implement workflow management and approval processes.

## Sprint Backlog

| ID | User Story | Priority | Story Points | Status |
| --- | --- | --- | --- | --- |
| PB-005 | Move Containers Through Workflow | Must | 8 | Done |
| PB-006 | Prevent Invalid Workflow Transitions | Must | 5 | Done |
| PB-007 | QA Approval | Must | 5 | Done |
| PB-013 | Supervisor Approval (Initial) | Must | 5 | Done |

## Development Tasks

Create workflow engine

Validate stage transitions

Implement QA approvals

Implement supervisor approvals

## GitHub Evidence

30 Jun 2026 – Implement lifecycle workflow, movement tracking and QA approval

1 Jul 2026 – Implement production approval workflow with operator retry

1 Jul 2026 – Implement supervisor approval workflow for production lifecycle

## Definition of Done

Feature implemented

Business rules satisfied

Tested using Postman and database verification

Committed to Git

Integrated successfully

## Sprint Review

Workflow engine completed

Movement tracking operational

Approval workflows implemented

## What Went Well

Business rules centralised

Improved traceability

## Challenges

Approval logic complexity

Workflow validation

## Focus for Next Sprint

Complete production lifecycle.

# Sprint 3

Sprint Goal: Complete the production lifecycle and refine workflow behaviour.

## Sprint Backlog

| ID | User Story | Priority | Story Points | Status |
| --- | --- | --- | --- | --- |
| PB-008 | Production Lifecycle | Must | 8 | Done |
| PB-009 | Production Use Tracking | Must | 5 | Done |
| PB-010 | Lifecycle Validation | Must | 5 | Done |
| PB-011 | Workflow Refinement | Should | 3 | Done |

## Development Tasks

Implement lifecycle tracking

Track production use

Refine workflow

Fix approval logic

## GitHub Evidence

2 Jul 2026 – Complete first container lifecycle with QA approval

2 Jul 2026 – Complete initial production approval workflow

3 Jul 2026 – Fixed container workflow, approval logic, lifecycle updates, and cleaned service files

## Definition of Done

Feature implemented

Business rules satisfied

Tested using Postman and database verification

Committed to Git

Integrated successfully

## Sprint Review

Production lifecycle completed

Workflow refined

Approval logic corrected

## What Went Well

Lifecycle behaviour stabilised

Cleaner service layer

## Challenges

Edge cases

Lifecycle consistency

## Focus for Next Sprint

Implement expiry, observations and simulation.

# Sprint 4

Sprint Goal: Complete lifecycle expiry, observation management, audit trail and automated simulation.

## Sprint Backlog

| ID | User Story | Priority | Story Points | Status |
| --- | --- | --- | --- | --- |
| PB-012 | 14-Use Expiry | Must | 5 | Done |
| PB-013 | 30-Day Expiry | Must | 5 | Done |
| PB-014 | Observation Management | Must | 5 | Done |
| PB-015 | Lifecycle Reset | Must | 5 | Done |
| PB-016 | Audit Trail | Should | 3 | Done |
| PB-017 | Automated Container Simulation | Should | 8 | Done |

## Development Tasks

Implement expiry rules

Observation management

Lifecycle reset

Audit logging

Simulation

## GitHub Evidence

4 Jul 2026 – Complete production lifecycle with expiry, approvals and reset

4 Jul 2026 – Complete container lifecycle workflow with approvals and expiry reset

5 Jul 2026 – Backend Workflow Complete

6 Jul 2026 – Complete automated container lifecycle simulation

7 Jul 2026 – Complete backend workflow engine and simulation

## Definition of Done

Feature implemented

Business rules satisfied

Tested using Postman and database verification

Committed to Git

Integrated successfully

## Sprint Review

Backend workflow completed

Simulation operational

Business rules validated

## What Went Well

Backend feature complete

Simulation validated workflow

## Challenges

Synchronising expiry/reset logic

Complex business rules

## Focus for Next Sprint

Begin frontend, testing and documentation.

# Container Management System - Scrum Sprint Documentation (Sprints 1–4)

This document summarises the Scrum activities completed during backend development. The sprint content is based on Git commit history, implemented functionality and testing evidence.

# Sprint 1

Sprint Goal: Establish the project foundation by implementing authentication, role-based access control, and container registration.

## Sprint Backlog

| ID | User Story | Priority | Story Points | Status |
| --- | --- | --- | --- | --- |
| PB-001 | User Authentication | Must | 3 | Done |
| PB-002 | Role-Based Access Control | Must | 5 | Done |
| PB-003 | Register Container | Must | 3 | Done |

## Development Tasks

Implement JWT authentication

Configure role-based access

Create container registration

Test authentication and registration

## GitHub Evidence

29 Jun 2026 – Complete JWT authentication module

29 Jun 2026 – Implement container management module

## Definition of Done

Feature implemented

Business rules satisfied

Tested using Postman and database verification

Committed to Git

Integrated successfully

## Sprint Review

Authentication implemented

Role-based security operational

Container registration completed

## What Went Well

Strong project foundation established

Backend architecture created

## Challenges

Learning JWT

Designing database relationships

## Focus for Next Sprint

Implement workflow engine and approval process.

# Sprint 2

Sprint Goal: Implement workflow management and approval processes.

## Sprint Backlog

| ID | User Story | Priority | Story Points | Status |
| --- | --- | --- | --- | --- |
| PB-005 | Move Containers Through Workflow | Must | 8 | Done |
| PB-006 | Prevent Invalid Workflow Transitions | Must | 5 | Done |
| PB-007 | QA Approval | Must | 5 | Done |
| PB-013 | Supervisor Approval (Initial) | Must | 5 | Done |

## Development Tasks

Create workflow engine

Validate stage transitions

Implement QA approvals

Implement supervisor approvals

## GitHub Evidence

30 Jun 2026 – Implement lifecycle workflow, movement tracking and QA approval

1 Jul 2026 – Implement production approval workflow with operator retry

1 Jul 2026 – Implement supervisor approval workflow for production lifecycle

## Definition of Done

Feature implemented

Business rules satisfied

Tested using Postman and database verification

Committed to Git

Integrated successfully

## Sprint Review

Workflow engine completed

Movement tracking operational

Approval workflows implemented

## What Went Well

Business rules centralised

Improved traceability

## Challenges

Approval logic complexity

Workflow validation

## Focus for Next Sprint

Complete production lifecycle.

# Sprint 3

Sprint Goal: Complete the production lifecycle and refine workflow behaviour.

## Sprint Backlog

| ID | User Story | Priority | Story Points | Status |
| --- | --- | --- | --- | --- |
| PB-008 | Production Lifecycle | Must | 8 | Done |
| PB-009 | Production Use Tracking | Must | 5 | Done |
| PB-010 | Lifecycle Validation | Must | 5 | Done |
| PB-011 | Workflow Refinement | Should | 3 | Done |

## Development Tasks

Implement lifecycle tracking

Track production use

Refine workflow

Fix approval logic

## GitHub Evidence

2 Jul 2026 – Complete first container lifecycle with QA approval

2 Jul 2026 – Complete initial production approval workflow

3 Jul 2026 – Fixed container workflow, approval logic, lifecycle updates, and cleaned service files

## Definition of Done

Feature implemented

Business rules satisfied

Tested using Postman and database verification

Committed to Git

Integrated successfully

## Sprint Review

Production lifecycle completed

Workflow refined

Approval logic corrected

## What Went Well

Lifecycle behaviour stabilised

Cleaner service layer

## Challenges

Edge cases

Lifecycle consistency

## Focus for Next Sprint

Implement expiry, observations and simulation.

# Sprint 4

Sprint Goal: Complete lifecycle expiry, observation management, audit trail and automated simulation.

## Sprint Backlog

| ID | User Story | Priority | Story Points | Status |
| --- | --- | --- | --- | --- |
| PB-012 | 14-Use Expiry | Must | 5 | Done |
| PB-013 | 30-Day Expiry | Must | 5 | Done |
| PB-014 | Observation Management | Must | 5 | Done |
| PB-015 | Lifecycle Reset | Must | 5 | Done |
| PB-016 | Audit Trail | Should | 3 | Done |
| PB-017 | Automated Container Simulation | Should | 8 | Done |

## Development Tasks

Implement expiry rules

Observation management

Lifecycle reset

Audit logging

Simulation

## GitHub Evidence

4 Jul 2026 – Complete production lifecycle with expiry, approvals and reset

4 Jul 2026 – Complete container lifecycle workflow with approvals and expiry reset

5 Jul 2026 – Backend Workflow Complete

6 Jul 2026 – Complete automated container lifecycle simulation

7 Jul 2026 – Complete backend workflow engine and simulation

## Definition of Done

Feature implemented

Business rules satisfied

Tested using Postman and database verification

Committed to Git

Integrated successfully

## Sprint Review

Backend workflow completed

Simulation operational

Business rules validated

## What Went Well

Backend feature complete

Simulation validated workflow

## Challenges

Synchronising expiry/reset logic

Complex business rules

## Focus for Next Sprint

Begin frontend, testing and documentation.

Sprint 5

Sprint Goal

Stabalise the backend application through bug fixing and comprehensive integration testing to ensure all business rules operate correctly before project completion.

| ID | User Story | Priority | Story point | Status |
| --- | --- | --- | --- | --- |
| PB-18 | Bug Fixing and System Stabilisatation | Must | 3 | Done |
| PB-19 | Integration Testing | Must | 3 | Done |

Development Tasks:

- Resolve lifecycle workflow issues

- Refine approval workflow logic

- Correct production use tracking

- Refactor helper functions

- Develop integration test suites

- Verify business through automated testing

- Perform regression test

Definition of Done

- Business rules validated

- Workflow verified

- Integration test completed

- All tests passing

- Changed committed to Git

- Backend ready for final documentation

Sprint Review

- Backend stabilized after workflow refinements

- Integration tests completed

- Twenty-one automated integration tests passed across eight test suites

- Core business rules verified

What went well

- Integration testing increased confidence in system reliability

- Refactoring improved code readability

- Workflow validation became more robust after bug fixes

Challenges

- Debugging complex workflows

- Handling lifecycle edge cases

- Ensuring expiry logic remained consistent after refactoring

Focus for Next Sprint

- Develop the React frontend.

- Integrate frontend with the backend API.

- Build dashboards and data visualisations.

- Perform end-to-end testing.

- Begin project documentation.